### 🔹 Agile Methods – Quick Overview

- Customer First – Continuous feedback and collaboration with the customer.

- Iterative Development – Work in short cycles (sprints) to build and improve.

- Working Software – Deliver functional software early and often.

- Welcome Change – Flexible to changes, even late in development.

- Team Empowerment – Trust motivated individuals to get the job done.

- Face-to-Face Communication – Prefer direct interaction over documentation.

- Simplicity – Do only what’s necessary; avoid over-engineering.

- Self-Organizing Teams – Teams decide how best to complete work.

- Regular Reflection – Teams review and adapt their process after each sprint.

- Sustainable Pace – Aim for consistent speed without burnout.

### 1. Extreme Programming (XP)

A highly disciplined Agile method focused on software quality and responsiveness to changing customer needs.

Key Features:

- Test-Driven Development (TDD) – Write tests before code.

- Pair Programming – Two developers work together on the same code.

- Continuous Integration – Code is integrated and tested frequently.

- Simple Design – Design only what's necessary now.

- Refactoring – Regularly improve code without changing behavior.

- Customer On-Site – A customer representative is always available to the team.

- 40-Hour Work Week – Sustainable, humane pace.

### 2. Agile Unified Process (AUP)[Excluded from Syllabus]

A simplified, Agile-friendly version of the Rational Unified Process (RUP), created by Scott Ambler.

Key Features:

- Phased Approach – Includes Inception, Elaboration, Construction, Transition phases.

- Model-Driven – Uses UML and models for design.

- Agile Practices – Embraces iterations, test-first, and stakeholder feedback.

- Disciplined but Lightweight – Balances modeling and coding.

- Roles and Workflows – Defined roles like developers, modelers, testers.

### 3.SCRUM Framework Overview

SCRUM is an Agile framework for developing, delivering, and sustaining complex products through iterative and incremental development.

### Key Roles

- Product Owner

  - Defines and prioritizes the Product Backlog.

  - Represents the customer/stakeholders.

  - Maximizes product value.

- Scrum Master

  - Facilitates the process, removes impediments.

  - Ensures adherence to SCRUM practices.

  - Coach and servant-leader to the team.

- Development Team

  - Cross-functional and self-organizing.

  - Delivers a potentially shippable product increment each sprint.

SCRUM Events (Ceremonies)

- Sprint (1–4 weeks)

  - Fixed timebox, core iteration cycle.

  - Includes all other events.

- Sprint Planning

  - Sets Sprint Goal.

  - Determines what will be done and how.

- Daily Scrum (Stand-up)

  - 15-minute meeting.

  - Team inspects progress toward Sprint Goal.

- Sprint Review

  - Product increment demonstrated to stakeholders.

  - Feedback gathered.

- Sprint Retrospective

  - Inspect and improve team processes.

  - Focus on what went well, what didn’t, and how to improve.

### SCRUM Artifacts

- Product Backlog

  - Ordered list of everything needed in the product.

  - Owned by the Product Owner.

- Sprint Backlog

  - Selected Product Backlog items + plan to deliver them.

  - Owned by the Development Team.

- Increment

  - Sum of all completed Product Backlog items.

  - Must be “Done” (according to Definition of Done).

### Definition of Done (DoD)

- Shared understanding of what it means for work to be complete.

- Ensures transparency and quality.

### Key Principles:

- Transparency: Everyone understands what’s being done.

- Inspection: Regular check-ins on progress and quality.

- Adaptation: Adjust course based on feedback and review.

Summary Table

| Feature | XP | AUP | Scrum |
| --- | --- | --- | --- |
| Focus | Code quality & feedback | Agile + modeling discipline | Project management |
| Iterations | Short (1–2 weeks) | Phased + iterative | Sprints (1–4 weeks) |
| Team Roles | Developers + Customer | Multiple defined roles | PO, SM, Team |
| Engineering Practices | Yes (TDD, CI, etc.) | Some (modeling, testing) | No (left to team) |
| Documentation | Minimal | Lightweight modeling | Lightweight |