### Structural Software Development Models:

Also known as Plan-Driven or Traditional Models (e.g., Waterfall, V-Model, Spiral).

#### 🔹Key Characteristics:

- Sequential process: Development follows a predefined sequence (e.g., requirements → design → implementation → testing).

- Heavy planning upfront: Requirements must be well-defined early.

- Documentation-driven: Extensive documentation is maintained at each stage.

- Low flexibility: Changes are costly once the process has started.

- Validation is late: User feedback usually comes after full implementation.

- Risk management: Often built-in (e.g., Spiral Model).

#### Examples:

- Waterfall Model

- V-Model (Verification and Validation)

### Evolutionary Software Development Models

Also known as Agile or Iterative/Incremental Models .

#### 🔹Key Characteristics:

- Incremental development: Software evolves through repeated cycles (iterations).

- User involvement: Continuous feedback from users and stakeholders.

- Flexibility and adaptability: Requirements can evolve over time.

- Rapid delivery: Working versions of the product are delivered early and often.

- Less emphasis on documentation: Focus is on working software.

- Risk mitigation: Through continuous testing and iteration.

#### Examples:

- Incremental Model

- Iterative Model

| Feature | Structural Model | Evolutionary Model |
| --- | --- | --- |
| Development Process | Linear/Sequential | Iterative/Incremental |
| Flexibility | Rigid; difficult to adapt to changes | High; easy to incorporate changes |
| Customer Involvement | Minimal (mostly at start/end) | High; frequent interactions and feedback |
| Documentation | Heavy documentation required | Lightweight documentation |
| Delivery | Full system delivered at the end | Partial/incremental delivery |
| Risk Management | Managed through design and analysis phases | Managed through continuous delivery/testing |
| Testing | Mostly after coding | Integrated with development |
| Best For | Well-defined, stable requirements | Dynamic, evolving requirements |
| Response to Changes | Poor | Excellent |
| Cost of Changes | High (late-stage changes are expensive) | Lower (due to early detection and adaptation) |

## Waterfall Model

### 🔹 Key Characteristics:

- Linear and sequential model: Each phase must be completed before the next begins.

- Strict phase order: Requirements → Design → Implementation → Testing → Deployment → Maintenance.

- Minimal client involvement after initial requirement gathering.

- Testing phase starts only after coding is complete.

- Easy to manage due to its rigidity and clear milestones.

- Best suited for: Small projects with well-defined, stable requirements.

### 🔹 Advantages:

- Simple to understand and use.

- Structured approach with clear deliverables.

- Easy to manage and document.

### 🔹 Disadvantages:

- Difficult to accommodate changes once development starts.

- Late discovery of defects (testing comes after coding).

- Not suitable for complex or long-term projects.

## V-Model (Validation and Verification Model)

### 🔹 Key Characteristics:

- Extension of the Waterfall Model, shaped like a "V".

- Each development phase has a corresponding testing phase.

- Emphasizes verification (left side of V) and validation (right side of V).

- Testing is planned in parallel with development phases.

- Early detection of defects due to test planning alongside development.

- Best suited for: Critical software systems where high reliability and correctness are essential (e.g., aerospace, medical).

### 🔹 Advantages:

- Improved defect tracking with early testing.

- High quality and reliability of deliverables.

- Clear relationships between dev and test phases.

### 🔹 Disadvantages:

- Same rigidity as Waterfall; not suitable for changing requirements.

- Still assumes that requirements are well understood from the start.

- Less iterative, not flexible for modern agile needs.

| Feature | Waterfall Model | V-Model |
| --- | --- | --- |
| Structure | Linear (downward flow) | V-shaped (development left, testing right) |
| Testing Phase | Begins after implementation | Mapped to each development phase |
| Defect Detection | Late in the process | Early due to parallel test planning |
| Risk Management | Minimal, reactive | Proactive via early validation/verification |
| Process Rigidity | Rigid | Also rigid, but more test-focused |
| Documentation | Heavy | Heavy, with strong focus on test docs |
| Client Involvement | Mainly in requirement & delivery stages | Similar, but results validated early |
| Best For | Simple, well-understood projects | Projects with high need for accuracy/safety |
| Cost of Change | High (especially in late stages) | Also high, but defects are found earlier |
| Development Focus | Delivery of working software | Emphasis on correctness through testing |

## Incremental Model

### 🔹 Key Characteristics:

- Software is developed and delivered in increments (partial systems).

- Each increment adds new functionality to the previous version.

- The first increment is often a core/basic version.

- User feedback is incorporated into subsequent increments.

- Final system = sum of all increments.

- Each increment goes through a mini Waterfall (requirement → design → code → test).

### 🔹 Advantages:

- Working software is available early.

- Easier to manage risks as each increment is smaller.

- Issues can be addressed in the next increment.

- Prioritization of features is possible.

### 🔹 Disadvantages:

- Architectural changes later can be difficult.

- Integration of increments may cause issues.

- Requires well-defined module boundaries.

### 🔹 Best Suited For:

- Projects with prioritized feature sets.

- Situations where core functionality is needed early.

## Iterative Model

### 🔹 Key Characteristics:

- The full system is developed through repeated cycles (iterations).

- Each iteration includes refinement of features and functionality.

- Emphasis is on reworking and improving existing parts of the system.

- Feedback is used to refine both requirements and solutions.

- Focus is on learning and evolving with each cycle.

### 🔹 Advantages:

- Early delivery of partial but functional software.

- Continuous feedback enables constant improvement.

- Flexible to changes in scope or requirements.

- Encourages user involvement.

### 🔹 Disadvantages:

- May lead to scope creep without strong control.

- Requires frequent user feedback.

- Design can degrade if not properly managed (technical debt).

### 🔹 Best Suited For:

- Projects where requirements are not well understood initially.

- Systems that need frequent refinement or experimentation.

| Feature | Incremental Model | Iterative Model |
| --- | --- | --- |
| Development Approach | Adds new functionality in chunks | Refines the same functionality in cycles |
| Focus | Gradual expansion of features | Gradual refinement of the system |
| Output Per Cycle | New module/component each increment | Improved version of the same system |
| Change Adaptability | Somewhat flexible, but not inherently iterative | Highly flexible and adaptive to changes |
| User Feedback | Incorporated in future increments | Incorporated during each iteration |
| Risk Handling | Spread across increments | Handled through continuous refinement |
| Design Stability | Stable design per increment | Evolving design across iterations |
| Example Analogy | Building a house room-by-room | Repeatedly redesigning and upgrading the same room |
| Integration | Increments must be integrated continuously | Entire system is iteratively improved |
| End Product | Assembled in stages | Developed as a whole and improved in loops |